### Audit Timetable: Metahara Sugar Factory (2025/26 Campaign)

Audit Scope: Verify the actual area of the 2,920 Ha planted with seed cane and assess the overall status of the cane fields.

| Phase | Activity | Duration | Key Deliverables & Notes |
| --- | --- | --- | --- |
| Phase 1: Preparation & Records Review | Define Audit Scope & Objectives: Finalize the audit's purpose and specific criteria. | 2 Days | Approved Audit Plan and Terms of Reference. |
|  | Establish Audit Team: Form the committee and assign clear roles (Planning staff, Plantation Department, Technical experts, etc.). | 3 Days | Finalized team composition. |
|  | Review Planning Documents: Collect and analyze official land/planting records, historical mill/farm reports, and irrigation logs. | 7 Days | A preliminary desk review report is ready. |
|  | Phase 1 Total | 12 Days (2 Weeks) |  |
| Phase 2: Field Data Collection & Verification | Conduct Pre-Audit Awareness: Inform field managers and staff about the audit objectives and process. | 1 Day | No formal deliverable; ensures cooperation. |
|  | Fieldwork 1: Verify Area (Cane Coverage) : Use GPS mapping to measure field boundaries and reconcile data with official records. This is similar to GPS-based sugarcane surveys conducted in other regions. | 8 Days | GPS area data and discrepancy report. |
|  | Fieldwork 2: Assess Cane Status (Health & Condition): Conduct visual inspections. Use a combination of ground-truthing and, if available, satellite imagery analysis. | 8 Days | Field assessment reports, crop health data, and photo logs. |
|  | Fieldwork 3: Interview Operational Staff: Speak with farm managers and supervisors to gather qualitative data on challenges (irrigation, pests, etc.). | Concurrent with Fieldwork | Notes from interviews. |
|  | Phase 2 Total | 17 Days (3 Weeks) |  |
| Phase 3: Analysis, Reporting & Recommendations | Analyze Data & Identify Gaps: Compare verified field data against the 2025/26 plan and initial records. Determine reasons for any deviations. | 5 Days | A summarized data analysis report. |
|  | Draft Audit Report: Compile a formal report with findings, an action plan, and recommendations for the future. A "rolling audit" approach, as seen in some projects, can be used for continuous improvement . | 5 Days | A complete first draft of the report. |
|  | Present Findings & Finalize: Present the report to management, discuss the action plan, and finalize the audit. | 2 Days | Finalized audit report with an agreed-upon action plan. |
|  | Phase 3 Total | 12 Days (2.6 Weeks) |  |
| Total Audit Duration | ~41 Working Days | ~7 Weeks (Approx. 2 Months) |  |